**Division of Labor:**

Background Research – Literature Review: Ethan, Boone

Background Research – Competitive Analysis: Ethan, Jake

Questionnaire Protocol: Jake, Sarah

Interview Protocol: Sarah, Jake

Informed Consent Form(s): Boone, Ethan

Conduct Questionnaire: Jake, Sarah

Conduct Interview: Sarah, Jake

Write Requirements Analysis / Report: Ethan, Boone

Requirements Analysis Presentation: Boone, Sarah

Project Journal: Boone, Jake

**Schedule:**

Mon 9/07: Background Research, Meeting – Topic discussion, create protocols

Wed 9/09: Protocols, Consent Form

Mon 9/14: Meeting – Debriefing and data organization

Wed 9/16: Conduct Quest and Interview

Mon 9/21: Meeting – Review paper and work on presentation

Wed 9/23: Requirements Analysis, Presentation, Project Journal

**Checkpoint:**

9/9: Questionnaire and Interview Protocols, Consent Forms

9/16: Conduct of Questionnaire and Interview